Agile Product backlog:

As a <<role>>, I want to <<feature>>, so that <<benefit>>

Estimate will be one of following, 0, 1, 2, 3, 5, 8, 13, 20, 40, 100.

Velocity of team is 20SPs.

Instant messaging application like WhatsApp:

Sprint backlog

US1: As a user, I should be able to send message to a friend, so that there no need to go to his home to deliver the message. – 8 SPs.

T1US1 – Analysis, Design, Coding - Naveen – 12 hours

T2US1 – Testing – Priyanka – 4 hours

US2: As a customer, I want an option to choose who can add me into a group, so that I can avoid being added into scam groups or unwanted groups. – 5Sps.

T1US2 – Analysis and Design – Sai – 4 hours.

T2US2 – Coding – Srindhi – 4 hours.

T3US2 – Testing – Subashini – 2 hours.

US3: As a customer, I need to bookmark/save messages, so that I can refer it for future use. – 2SPs

T1US3 – Everything – Shiva – 10 hours.

US4: As a user, I want to be able to send media to other contacts, so that I can convey the content better to large number of people. – 13 Sps.

US5: As a user, i can able to use emojis, so that communication would be more appealing.

US6: As a customer, I should be able to add certain users to blocklist, so that I don't disturb me.

US7: As a user, I want to have group chats , so that I need not send repeated messages individually.

US8: As a customer, I need to backup my messages, so that i can restore in spite of hardware failures.

US9: As a customer, I want to send message to any customer, so that I can interact with more people.

US10: As a customer, I don’t want my profile to be visible to contacts that unknown to me, so that privacy is maintained